## Slide 1
For Period Ending 2/9/25
Completed: Basic setup and libraries – 6hrs
In-Process: Prelim vertex data - 3hrs
At-Risk: Final vertex data
Notes
Basic setup finished ahead of schedule, offset small delay in preliminary vertex data to remain on schedule
Open source software for generating vertex data suddenly shut down – schedule may slip 1-2 weeks as replacement is sought
Expect to move on to math library next week

## Slide 2: Format of first slide cont. as needed
Show different section of Gantt, if more than one section was worked on, or if notes require more space than usual