| [2025-04-06] |  | Project Status Report |
| --- | --- | --- |
|  |  |  |

# Snapshot of Project Activities

| Activity | % Complete | Issues |
| --- | --- | --- |
| C++: User Interface | 100% |  |
| C++: Final cleanup and documentation | 90% | Just need to go over what I have and make the last few edits for clarity, grammar, spelling, etc |
|  |  |  |
|  |  |  |
|  |  |  |

# Status Summary

| This week I finished the user interface. It was very tempting to keep adding to the project based on the capabilities I have in my modules, but I’ve more than met my project’s goals and it will be good to use this last week to clean up and finish documenting everything. |
| --- |

# Risks Identified / Plan to Mitigate

| None really at this point. I will continue formatting my documentation to try and make things as clear as possible to the end user, but the software itself is done and, as far as I’ve been able to tell in my testing, extremely robust and error-free. |
| --- |

# Weekly Timesheet

| **Activity** | **Actual Hours Worked** | | | | | | | | **Estimated** | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Mon** | **Tues** | **Wed** | **Thu** | **Fri** | **Sat** | **Sun** | **TOTAL** | **Hours** | **Date** |
| **Remaining** | **Complete** |
| C++: User Interface |  |  | 3.2 |  |  | 1.8 |  | 5.0 |  | 4/12 |
| C++: Final cleanup and documentation |  |  |  | 1.1 |  | 3.7 | 1.4 | 6.2 | 4 |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
|  |  |  |  |  |  |  |  | 0.00 |  |  |
| **Totals:** | **0.0** | **0.0** | **3.2** | **1.1** | **0.0** | **5.5** | **1.4** | **11.2** |  |  |